**SPRINT 1**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| DATE | DAY | TASK | FEATURE | STATUS |
| 12-03-2021 | FRIDAY | Sprint Planning | Sprint Planned out for 1 week(7Days) | Complete |
| 13-03-2021 | SATURDAY | Add Feature | Setup database and setup all the required tables and entity classes | In Progress |
| 14-03-2021 | SUNDAY | Add Feature | Add New/Edit Hotel & Admin Login | In Progress |
| 15-03-2021 | MONDAY | Add Feature | Register/Add New User | In Progress |
| 16-03-2021 | TUESDAY | Add Feature | Login Page & User Home Page | In Progress |
| 17-03-2021 | WEDNESDAY | Add Feature | Search and Book Hotel | In Progress |
| 18-03-2021 | THURSDAY | Add Feature | Edit/Cancel Reservation | In Progress |